FLOWER DELIVERY SYSTEM

PROJECT WORKPLAN

Statement of Problem

In many communities, customers encounter difficulties when purchasing flowers. These include limited access to fresh and diverse products, unreliable or delayed delivery services, and time-consuming purchasing processes. Such challenges not only reduce customer satisfaction but also limit the growth and competitiveness of flower businesses. To overcome these issues, there is a need for a centralized and reliable digital platform where customers can conveniently order flowers, schedule deliveries, and track their orders in real time.

Project Justification

The flower ordering and delivery platform will be built to simplify the process of purchasing flowers for customers while supporting the growth of flower businesses. It will allow customers to conveniently browse a wide variety of fresh flowers, place orders from the comfort of their phones, and schedule deliveries without delays. The system will also enable real-time order tracking, ensuring transparency and reliability. For flower businesses, the platform will provide an efficient way to manage customer orders, reduce mix-ups, and improve service delivery, ultimately increasing customer satisfaction and business growth.

Tools and Technologies for Implementation

(Technical and Economic Feasibility Projection)

| Tool/Technology | Purpose | Cost (Ksh) |
| --- | --- | --- |
| Laptop Min requirements: - 16GB RAM - 256GB SSD - 2.6GHz Processor - LED or TFT screen | - To install all software and platforms that I will be using to develop the app - Develop the app, test, deploy and create a documentation - Present the project at the end of the semester | 0 |
| Visual Studio code | - The primary IDE that will be used to develop the application’s front end, back end - Link the project with SQlite DB | 0 |
| Django | - This is an essential python web development framework that I will be using to develop my system | 0 |
|  | Total | 0 |

Schedule Projection Gantt Chart

|  | ACTIVITIES/MILESTONES |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Weeks | Project Planning | Project Analysis | Project Design | Project Development | Project Testing | Project Deployment | Project Documentation | Project Presentation |
| 17-June |  |  |  |  |  |  |  |  |
| 24- june |  |  |  |  |  |  |  |  |
| 30- June |  |  |  |  |  |  |  |  |
| 7-Jul |  |  |  |  |  |  |  |  |
| 14- Jul |  |  |  |  |  |  |  |  |
| 21- Jul |  |  |  |  |  |  |  |  |
| 28- Jul |  |  |  |  |  |  |  |  |
| 7-Aug |  |  |  |  |  |  |  |  |
| 14- Aug |  |  |  |  |  |  |  |  |
| 21- Aug |  |  |  |  |  |  |  |  |
| 28- Aug |  |  |  |  |  |  |  |  |
| 16-Sept |  |  |  |  |  |  |  |  |

Key

|  | Incomplete |
| --- | --- |
|  | Complete |

PROJECT ANALYSIS

This will help to reflect on who the system users are, what should the users be able to do on the system, determining of functional requirements, a reflection on what other food order delivery platforms there are, and a determination of system goals

Users, User Activities, Functional Requirements

| User | Activities | Functional Requirements |
| --- | --- | --- |
| Customer | - Sign up - Login - View menu - Place an order - Track order - Enquiries - Logout | - Customer Sign up form - Login page - Menu/Services page - Cart/Checkout/Order page - Location Address - Enquiry Form - Logout button |
| Business Owner | - Sign up - Login - Manage restaurant menus - Manage orders – view and process - Manage delivery agents’ data - Logout | - Staff Sign up form - Staff Login page - Dashboard - Delete Orders - Confirm deliveries - Add new User or even admin - Logout button |
| Delivery agent | - Login - View orders assigned to them - Logout | - Staff login page - Orders Page |

Existing Systems and Points of Inspiration

Glovo:

Customers can set their address, browse items from different vendors, add to cart, and checkout. This model shows how customers can conveniently shop from multiple sources.

Uber Eats:

Customers browse items, place orders, and track deliveries in real time. The real-time tracking feature is especially useful for transparency, and it can be adapted for flower deliveries.

Jumia:

Jumia provides multiple payment options (e.g., M-PESA, card). Their system highlights the importance of offering flexible, fast, and reliable payment integrations.

System Goals

General Objective

To propose and develop a reliable digital platform for flower selling and delivery.

Specific Objectives

- To develop an online platform that allows customers to browse, select, and purchase flowers directly from the company.

(ii) To implement a delivery management system that ensures timely and accurate deliveries to customers.

(iii)To provide customers with order tracking, scheduling, and notifications for improved convenience.

(iv) To build an efficient backend system that helps the company manage products, orders, and deliveries effectively.

Methodology

The Flower Delivery System will be developed using the Waterfall Software Development Life Cycle (SDLC) methodology. This model follows a sequential approach where each phase must be completed before the next begins. It is suitable for this project because the requirements are well understood and the project scope is clearly defined.

1 Requirements Gathering and Analysis

In this phase, the main activities include:

- Identifying the needs of system users (customers, florists, and delivery agents).

- Gathering requirements through observation, interviews, and analysis of existing flower ordering processes.

- Documenting functional requirements (e.g., order placement, catalog browsing, real-time tracking) and non-functional requirements (e.g., system reliability, usability, and performance).

- Producing a Software Requirements Specification (SRS) document to serve as the foundation for design and development.

2 System Design

This phase transforms requirements into a system blueprint. Activities include:

- High-Level Design (HLD): Creating architectural diagrams showing how different components (customer interface, florist dashboard, delivery agent module, database) interact.

- Low-Level Design (LLD): Designing database schemas, workflows, and detailed interface layouts.

- Choosing the development tools (Django, SQLite, HTML/CSS/JavaScript).

- Preparing mock-ups or prototypes for user interfaces.

3 Implementation

This is the coding phase where the design is translated into an operational system. Activities include:

- Setting up the development environment using Django and Visual Studio Code.

- Developing modules such as:

  - Customer module (signup/login, flower catalog, order placement, tracking).

  - Florist module (inventory management, order processing, customer management).

  - Delivery agent module (assigned orders, updating status, tracking).

- Integrating the modules with the database.

- Writing code according to best practices for maintainability.

4 Testing

Testing ensures that the system is reliable, accurate, and bug-free before deployment. Activities include:

- Unit Testing: Testing individual modules such as login, checkout, and order tracking.

- Integration Testing: Ensuring different modules (customer, florist, delivery agent) work together correctly.

- System Testing: Validating the overall functionality of the system against requirements.

5. Deployment

Once the system passes all tests, it is released for actual use. Activities include:

- Hosting the system on a web server with a registered domain.

- Configuring user accounts for florists, customers, and delivery agents.

- Training users (if necessary) on how to navigate the platform.

- Rolling out the system in stages to monitor performance.

For now I won’t be deploying my system to production because of financial reasons, but I might deploy it in the future when I’ll be financially stable.

6 Maintenance

6. Maintenance

After deployment, the system requires continuous monitoring and updates. Activities include:

- Fixing bugs or issues that arise during real-world use.

- Updating the flower catalog, payment integrations, or system features based on user feedback.

- Enhancing system performance and security as technology evolves.

- Providing long-term support to ensure the system remains effective and relevant.